# Project Charter

Business Purpose:

The survivors is developing an online grocery shopping website called Rapid Grocery, a website that provides easy, fast, and secure access to everyone. Rapid Grocery will mainly cater to the needs of small startups, specifically with searching products, ordering grocery and viewing information.

## Project Roles/Responsibilities:

| Project Management |  |
| --- | --- |
| Team leadership | Komal Preet Kaur Randhawa |
| Project planning | Youngsun Chang |
| Project record-keeping | Jody Bhamra |
| Analysis, Design and Documentation |  |
| Interacting with clients | Jody |
| Diagramming and documenting client requirements | Komal |
| Diagramming and documenting overall design | Youngsun |
| Technical documentation | Jody |
| Client documentation | Komal |
| Web Development |  |
| Creating web graphics | Komal |
| Website design | Youngsun |
| Web page design | Komal |
| Web programming | Jody, Youngsun, Komal |
| Interactive testing | Jody |
| Business Layer Development |  |
| Class design | Jody, Youngsun |
| Business programming | Jody, Komal, Youngsun |
| Technical / lower-level programming | Youngsun |
| Unit and integration testing | Komal |
| Database Development |  |
| Database design | Youngsun, Komal |
| SQL/LINQ development | Jody |
| Other |  |
| Report development | Komal, Youngsun |
| Installer development | Jody |

## Event Table:

| Event | Trigger | Source | Use Case # | Use Case | Response | Destination |
| --- | --- | --- | --- | --- | --- | --- |
| Customer wants to browse products | Item inquiry | Customer | UC01 | Look up products availability | Products availability details are displayed | Customer |
| Customer wants to order products | Item inquiry | Customer | UC02 | Place an order | Order details are displayed | Customer |
| Customer wants to pay online | Item inquiry | Customer | UC03 | Make payment | Payment details are displayed | Customer |
| Customer wants to check the order status/details | Item inquiry | Customer | UC04 | Show the order status/details | Order status/details are displayed | Customer |
| Customer wants to view/create comments | Item inquiry | Customer | UC05 | Create/view comments | Comments are displayed | Customer |
| Customer wants to join membership | Item inquiry | Customer | UC06 | Join membership | Membership form/details are displayed | Customer |
| Customer log in/log out | Item inquiry | Customer | UC07 | Log in/log out | Display the status of log in/log out | Customer |

## Features List:

The following is Rapid Grocery’s preliminary list of features:

- Log-in / registration

- Find product user want

- Search products and get information

- Order products

- Check/change/cancel order

- Create/edit account/membership

- Make payment

- Create/view comments

## System Objectives:

Rapid Grocery that all transactions must provide less than 3 seconds of response time.

Rapid Grocery system needs a high level of security because the system should have customers' payment information. For security, the system should encrypt all information data while sending for saving. Also, the system allows accessing only authorized user can access to data.

## Project Critical Success Factors:

Rapid Grocery saves its consumers’ time by its efficiency to establish a connection within seconds. Rapid Grocery also dynamically adjusts and fits to whatever screen size it is being viewed at; therefore making it easy to use and navigable no matter what device they use.

## Preliminary Technical Architecture:

Rapid Grocery will develop by using HTML5, CSS, JAVASCRIPT, PHP along with the MY SQL database server.

Reference: Systems Analysis and Design in a Changing World, 5e, p. 169